# YesBoss — Google & Outlook Integration Plan

Prepared: 2026-07-01

# 1. Overview

This document outlines the work required to add Google Calendar + Gmail and Outlook (Microsoft 365) Calendar + Mail integrations to YesBoss, following the same OAuth 2.0 pattern already implemented for Zoho.

Both integrations allow users to connect their personal/work accounts via OAuth 2.0, after which they can read calendars, create events, and optionally interact with mail — all from within the YesBoss dashboard.

# 2. Architecture (Same Pattern as Zoho)

The Zoho integration follows a clean OAuth 2.0 authorization code flow with PKCE-equivalent state parameter. Both Google and Outlook will mirror this exactly.

## Frontend (Zustand Store + React Component)

Zustand store: Manages state: connected, email, loading, connecting. Exposes checkStatus(), connect(), disconnect().

Connect button: Calls GET /auth-url, opens OAuth popup, polls for popup close, calls checkStatus().

Calendar booking UI: Existing ZohoCalendarBooking component refactored to accept any provider.

## Backend (FastAPI + Python)

OAuth handler class: Generates auth URL, exchanges code for tokens, refresh flow, token CRUD in MongoDB.

API routes: /auth-url, /callback, /status, /disconnect per provider.

Calendar API class: List calendars, list events, check free/busy, create events via provider's REST API.

Token storage: Each provider gets its own MongoDB collection: google_tokens, outlook_tokens.

# 3. Google Integration

## 3.1 Prerequisites

From the Google Cloud Console (https://console.cloud.google.com):

| Item | Where | Cost |
| --- | --- | --- |
| Google Cloud Project | console.cloud.google.com → Create Project | Free |
| OAuth 2.0 Web Client ID | APIs & Services → Credentials → Create Credentials | Free |
| Google Calendar API enabled | APIs & Services → Library → Search 'Google Calendar API' | Free (1M req/day) |
| Gmail API enabled (optional) | APIs & Services → Library → Search 'Gmail API' | Free |

## 3.2 Required OAuth Scopes

https://www.googleapis.com/auth/calendar — Full calendar read/write

https://www.googleapis.com/auth/calendar.events — Read/create events (narrower)

https://www.googleapis.com/auth/gmail.readonly — Read emails (optional)

https://www.googleapis.com/auth/gmail.send — Send emails (optional)

## 3.3 Endpoints Used

https://accounts.google.com/o/oauth2/v2/auth — Authorization URL

https://oauth2.googleapis.com/token — Token exchange & refresh

https://www.googleapis.com/calendar/v3/calendars/primary — Calendar API

https://gmail.googleapis.com/gmail/v1/users/me/messages — Gmail API (optional)

## 3.4 Files to Create

| Layer | File | Purpose |
| --- | --- | --- |
| Backend | app/core/google/__init__.py | Package init |
| Backend | app/core/google/base.py | GoogleOAuth class (auth URL, exchange, refresh, token CRUD) |
| Backend | app/core/google/calendar.py | GoogleCalendar class (list, get, create events) |
| Backend | app/api/google_auth.py | Routes: /google/auth-url, /google/callback, /google/status, /google/disconnect |
| Frontend | stores/googleStore.ts | Zustand store (checkStatus, connect, disconnect) |
| Frontend | components/owners/GoogleConnectButton.tsx | Connect/disconnect button UI |

## 3.5 Environment Variables

GOOGLE_CLIENT_ID — Example: xxx.apps.googleusercontent.com

GOOGLE_CLIENT_SECRET — Example: GOCSPX-xxxxxxxxxxxx

GOOGLE_REDIRECT_URI — Example: http://localhost:8000/api/v1/google/callback

# 4. Outlook (Microsoft 365) Integration

## 4.1 Prerequisites

From the Microsoft Azure portal (https://portal.azure.com):

| Item | Where | Cost |
| --- | --- | --- |
| Azure subscription | portal.azure.com | Free (no spend required) |
| App registration | Microsoft Entra ID → App registrations → New registration | Free |
| Client secret | Certificates & Secrets → New client secret | Free |
| M365 dev sandbox (testing) | developer.microsoft.com/microsoft-365/dev-program | Free (90-day renewable) |

## 4.2 App Registration Configuration

Redirect URI type: Web, URI: http://localhost:8000/api/v1/outlook/callback

Supported account types: 'Accounts in any organizational directory (Multitenant)' + 'Personal Microsoft accounts'

API Permissions: Add Microsoft Graph → Delegated permissions

## 4.3 Required Microsoft Graph Scopes

Calendars.ReadWrite — Read and create calendar events

User.Read — Get display name and email

offline_access — Receive refresh tokens (mandatory for long-lived access)

Mail.ReadWrite — Read and send emails (optional)

## 4.4 Endpoints Used

https://login.microsoftonline.com/common/oauth2/v2.0/authorize — Authorization URL

https://login.microsoftonline.com/common/oauth2/v2.0/token — Token exchange & refresh

https://graph.microsoft.com/v1.0/me/calendar/events — Calendar events (Microsoft Graph)

https://graph.microsoft.com/v1.0/me/messages — Mail messages (Graph, optional)

## 4.5 Files to Create

| Layer | File | Purpose |
| --- | --- | --- |
| Backend | app/core/outlook/__init__.py | Package init |
| Backend | app/core/outlook/base.py | OutlookOAuth class (same pattern as ZohoOAuth) |
| Backend | app/core/outlook/calendar.py | OutlookCalendar via Microsoft Graph API |
| Backend | app/api/outlook_auth.py | Routes: /outlook/auth-url, /outlook/callback, /outlook/status, /outlook/disconnect |
| Frontend | stores/outlookStore.ts | Zustand store |
| Frontend | components/owners/OutlookConnectButton.tsx | Connect/disconnect button UI |

## 4.6 Environment Variables

OUTLOOK_CLIENT_ID — xxxxxxxx-xxxx-xxxx-xxxx-xxxxxxxxxxxx (Application ID from Azure)

OUTLOOK_CLIENT_SECRET — Client secret value from Certificates & Secrets

OUTLOOK_TENANT_ID — common (for multi-tenant) or your specific tenant ID

OUTLOOK_REDIRECT_URI — http://localhost:8000/api/v1/outlook/callback

# 5. Implementation Steps

## Phase 1: Google Calendar (estimated: 4-6 hours)

Create app/core/google/ package with OAuth base class

Create app/api/google_auth.py with /google/* routes

Create app/core/google/calendar.py with Calendar API methods

Create frontend googleStore.ts and GoogleConnectButton.tsx

Register in main.py router and frontend settings page

Test: connect, list events, create event, disconnect

## Phase 2: Outlook Calendar (estimated: 6-8 hours)

Register app in Azure portal, configure permissions

Create app/core/outlook/ package with OAuth base class

Create app/api/outlook_auth.py with /outlook/* routes

Create app/core/outlook/calendar.py with Graph API methods

Create frontend outlookStore.ts and OutlookConnectButton.tsx

Register in main.py router and frontend settings page

Test: connect, list events, create event, disconnect

## Phase 3 (Optional): Refactor to Unified Provider Model

Create a common OAuthBase class that Zoho, Google, and Outlook inherit from

Create a unified CalendarProvider interface so booking UI works with any provider

Let users connect multiple providers simultaneously and select which to use

Add a provider selector dropdown to ZohoCalendarBooking (now CalendarBooking)

# 6. Existing Files to Modify

| File | Change |
| --- | --- |
| backend/app/main.py | Add google_auth_router and outlook_auth_router includes |
| backend/app/core/config.py | Add Google and Outlook env vars |
| backend/.env.example | Add Google and Outlook variable stubs |
| frontend/src/app/dashboard/settings/page.tsx | Add GoogleConnectButton and OutlookConnectButton |

# 7. OAuth Provider Comparison

| Detail | Zoho | Google | Outlook |
| --- | --- | --- | --- |
| Auth URL | accounts.zoho.com/oauth/v2/auth | accounts.google.com/o/oauth2/v2/auth | login.microsoftonline.com/common/oauth2/v2.0/authorize |
| Token URL | accounts.zoho.com/oauth/v2/token | oauth2.googleapis.com/token | login.microsoftonline.com/common/oauth2/v2.0/token |
| Auth header | Zoho-oauthtoken {token} | Bearer {token} | Bearer {token} |
| Calendar API | calendar.zoho.com/api/v1 | www.googleapis.com/calendar/v3 | graph.microsoft.com/v1.0/me/calendar |
| Refresh token | Automatic | Automatic | Requires offline_access scope |
| MongoDB collection | zoho_tokens | google_tokens | outlook_tokens |